A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Requirement Analysis & Planning (Epic 1)

Business Use Case (USN1) 1

Creation of New Update Set (USN2) 1

Navigation Steps in Picture View (USN3) 1

Backend Development & Configuration (Epic 2)

Creation of Custom Table to Store Ticket Records (USN4) 3

Field Creation and Data Type Configuration (USN5) 2

Dependency between Category and Subcategory (USN6) 2

Total Story Point in Sprint 1= 1+1+1+3+2+2=10

Sprint 2

Automation using Flow Designer & Email Notification (Epic 3)

Auto Classification using Flow Designer (USN7) 5

Testing, Validation & Security (Epic 4)

Test Scenario 1 (USN8) 1

Test Scenario 2 (USN9) 1

Test Scenario 3 (USN10) 1

Deployment & Documentation (Epic 5)

Make Update Set to Complete State (USN11) 1

Conclusion (USN12) 1

Total story Point in Sprint 2= 5+1+1+1+1+1=10

Total Story Points

Sprint 1 = 10

Sprint 2 = 10

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 10+10=20

No of Sprints= 2

Velocity =20/2

10(Story Points per Sprint)

Your team’s velocity is 10 Story Points per Sprint.